# Design Build Roadmap

Wireframe to Production

Project: Jawad Jalal - Portfolio and Landing Page Specialist

Brand: Cinematic Mission (dark-first, strict monochrome, editorial halftone)

Status: Planning locked, pre-build implementation

Last updated: May 2026

Companion: docs/design-build-roadmap.md

# Executive Summary

This roadmap defines a six-stage pipeline from low-fidelity wireframes through production launch. Each stage has tools, outputs, exit criteria, and mapping to the Next.js 14 stack in this repository.

| Stage | Name | Primary output | Primary tools |
| --- | --- | --- | --- |
| 0a | Wireframe v1 | Structure frames (all routes) | HTML wireframe specs in docs/ |
| 0b | Wireframe v2 | Interaction annotations | HTML wireframes v2 |
| 0c | Wireframe v3 | Build-ready handoff | Approved wireframes |
| 1 | Mid-fi | Full site skeleton in code | Next.js, Tailwind, shadcn |
| 2 | Hi-fi | Experience tier | Framer Motion, GSAP, Lenis, Spline |
| 3 | Production maturity | Launch-ready site | Supabase, Resend, Vercel |

Gate rule: Do not start the next stage until the current stage passes its exit checklist.

# Naming Glossary (Read First)

Two different uses of v1 appear in this project. Do not conflate them.

| Term | Meaning | Where defined |
| --- | --- | --- |
| Wireframe v1 | First low-fi pass: IA, section order, grayscale blocks | This roadmap, Stage 0a |
| Wireframe v2 | Second pass: interactions, states, field schemas | This roadmap, Stage 0b |
| Wireframe v3 | Third pass: spacing, type labels, build handoff | This roadmap, Stage 0c |
| Launch content scope | What ships at first launch (Option B work, no testimonials, interim wordmark) | docs/launch-strategy-v1.md |
| Phase 2 (hero) | Hero Blender video loop assets | brand_assets/hero/README.md |

# End-to-End Pipeline

Wireframe v1 -> Wireframe v2 -> Wireframe v3 -> Mid-fi -> Hi-fi -> Production maturity

| From | To | Blocker if skipped |
| --- | --- | --- |
| Wireframe v3 | Mid-fi | Wrong layout, rework in code |
| Mid-fi | Hi-fi | Motion on broken structure |
| Hi-fi | Production | Launch without craft baseline |

# Stage 0 - Low-Fi Wireframes (v1 to v3)

Purpose: Lock layout, section order, copy placement, and responsive behavior before production UI. Breakpoints: 375px mobile, 1200px desktop.

## Wireframe v1 - Structure Pass

| Route | Status | v1 deliverable file |
| --- | --- | --- |
| / Homepage | Done | docs/homepage-wireframe-spec.html |
| /work | Not started | docs/wireframes-v1/work-wireframe-v1.html |
| /work/[slug] | Not started | docs/wireframes-v1/case-study-wireframe-v1.html |
| /services | Not started | docs/wireframes-v1/services-wireframe-v1.html |
| /about | Not started | docs/wireframes-v1/about-wireframe-v1.html |
| /journal | Not started | docs/wireframes-v1/journal-index-wireframe-v1.html |
| /journal/[slug] | Not started | docs/wireframes-v1/journal-article-wireframe-v1.html |
| /contact | Not started | docs/wireframes-v1/contact-wireframe-v1.html |
| /404 | Not started | docs/wireframes-v1/404-wireframe-v1.html |

Homepage locked order: nav -> hero -> trust -> work -> process -> tools -> cta -> footer

### Wireframe v1 Exit Checklist

[ ] All routes have desktop (1200px) and mobile (375px) frames

[ ] Homepage proof-first order unchanged

[ ] Locked copy pasted (no rewrites)

[ ] Global header/footer on every page frame

[ ] Hero: spaceman right, content left

## Wireframe v2 - Interaction Pass

Deliverables under docs/wireframes-v2/ for each route.

Nav scroll: transparent over hero -> nav-blur on scroll

Hero layers L0-L3 per homepage-hero-interaction-audit.md

CTA hover/focus per cta-messaging-matrix.md

Mobile drawer: CTA row first, then links

Form fields per ia-sitemap Contact section

### Wireframe v2 Exit Checklist

[ ] Developer can implement mid-fi without open interaction questions

[ ] Hero approved against brand_assets/hero/README.md

[ ] All CTA labels match CTA matrix

## Wireframe v3 - Build-Ready Handoff

Deliverables under docs/wireframes-v3/ (or v2 files with v3 changelog).

Section IDs: #hero, #trust, #work, #process, #tools, #cta

Type scale: Space Grotesk, Inter, JetBrains Mono kickers

Deferred to hi-fi: Spline, hero video, GSAP scroll scenes

Deferred to production: Calendly live, Supabase, testimonials

### Wireframe v3 Exit Checklist

[ ] All page-briefs wireframe handoff items checked

[ ] No open layout questions

[ ] Conversion review complete (homepage-conversion-flow.md)

# Stage 1 - Mid-Fi (Bulk of the Build)

Purpose: Real site in Next.js with monochrome tokens, all routes, locked copy, hero poster. GSAP, Lenis, Spline, and hero video excluded.

| Layer | Technology | Mid-fi scope |
| --- | --- | --- |
| Framework | Next.js 14 App Router | Server Components default |
| Styling | Tailwind 3 + CSS vars | Monochrome tokens in globals.css |
| UI | shadcn/ui + CVA | Buttons, inputs, cards remapped |
| Sections | components/sections/ | One file per homepage section |
| Motion | Framer Motion minimal | Section fade-in only |

## Implementation Slices

Slice 1: tailwind.config.ts, globals.css, layout fonts, lib/site.ts

Slice 2: navbar (nav order, Book a Call), footer

Slice 3: homepage sections + app/page.tsx

Slice 4: inner pages (/work, /services, /about, /journal, /contact, 404)

Slice 5: lib/content/*.ts, journal MDX stubs

### Mid-Fi Exit Checklist

[ ] All routes render at 375px and 1200px with locked copy

[ ] Marketing UI monochrome (no violet primary)

[ ] Screenshot compare vs wireframe v3

[ ] npm run build succeeds

# Stage 2 - Hi-Fi (Experience Tier)

| # | Package | Details |
| --- | --- | --- |
| 1 | Hero immersion | Ken Burns, optional video, scrim, headline pull |
| 2 | Nav choreography | transparent -> nav-blur, height shrink |
| 3 | Process timeline | GSAP orbit connector |
| 4 | Work cards | Halftone overlay, shadow hover |
| 5 | Tools grid | Elevated cards, logo SVGs |
| 6 | Page motion | Staggered section enter |
| 7 | Spline orbit | Desktop only, lazy-load, off on mobile |

Hard rules: animate transform and opacity only; never transition-all; honor prefers-reduced-motion.

### Hi-Fi Exit Checklist

[ ] Matches design-token-showcase.html and prototypes/hero-halftone.html

[ ] Hero contrast QA passed

[ ] No CLS from motion or lazy 3D

# Stage 3 - Production Maturity

| Area | Tool | Tasks |
| --- | --- | --- |
| Contact | Supabase + Server Actions | Form persistence, Zod validation |
| Email | Resend | app/api/contact/route.ts |
| Booking | Calendly | /contact#book live embed |
| SEO | Metadata API | sitemap.ts, robots.ts, seo-page-map |
| Deploy | Vercel | Preview and production env vars |
| Analytics | GA4 or Plausible | Hero CTA, book call, form submit |

### Production Exit Checklist

[ ] Calendly live

[ ] Contact form delivers via Resend

[ ] Custom monogram replaces interim wordmark

[ ] Core Web Vitals green on homepage

[ ] All pages in sitemap

[ ] 404 recovery tested

# Traceability - Homepage Sections

| Section | ID | Mid-fi component | Hi-fi | Production |
| --- | --- | --- | --- | --- |
| Navigation | nav | navbar.tsx | Scroll blur | Calendly |
| Hero | #hero | sections/hero.tsx | Video, Spline | OG, LCP |
| Trust | #trust | trust-strip.tsx | - | - |
| Work | #work | selected-work.tsx | Card motion | Case studies |
| Process | #process | process.tsx | GSAP | - |
| Tools | #tools | tools-showcase.tsx | Logo SVGs | - |
| Final CTA | #cta | final-cta.tsx | - | Analytics |
| Footer | - | footer.tsx | - | Newsletter |

# Tech Stack Matrix

| Tool | Wireframe | Mid-fi | Hi-fi | Production |
| --- | --- | --- | --- | --- |
| HTML wireframes | Primary | Reference | Reference | Archive |
| Next.js 14 | - | Primary | Primary | Primary |
| Tailwind | - | Primary | Primary | Primary |
| Framer Motion | - | Light | Primary | Primary |
| GSAP | - | - | Primary | Primary |
| Supabase | - | - | - | Primary |
| Vercel | - | Preview | Preview | Primary |

# Risk Register

| Risk | Mitigation |
| --- | --- |
| Wireframe vs launch scope confusion | Use naming glossary; wireframes-vN folders |
| Mid-fi before v3 approval | Gate on v3 checklist |
| Spline/video on mobile | Desktop-only 3D; poster fallback |
| Violet scaffold tokens | Foundation slice before sections |

# Suggested Timeline

| Week | Focus | Stage |
| --- | --- | --- |
| A | Wireframe v1 all inner routes | 0a |
| B | Wireframe v2 all routes | 0b |
| C | Wireframe v3 sign-off | 0c |
| D-E | Mid-fi foundation + homepage | 1 |
| F | Mid-fi inner pages + content | 1 |
| G-H | Hi-fi packages + QA | 2 |
| I-J | Production + deploy | 3 |

Full detail: docs/design-build-roadmap.md